TEST PLAN DOCUMENT EASYCART – Manual Testing Project

- Document Control:

| Item | Details |
| --- | --- |
| Document Name | Test Plan |
| Project Name | EasyCart E-Commerce Application |
| Testing Type | Manual Testing |
| Prepared By | SWATHI.C |
| Date | 27/10/2026 |

- Introduction:

# 2.1 Purpose

The purpose of this Test Plan is to define the testing strategy, scope, approach, resources, and schedule for validating the front-end of the EasyCart application, based on the modules covered in the prepared test cases.

2.2 Scope:

This Test Plan covers manual testing of:

- Frontend (Customer side)

- Functional requirements

- Test Strategy:

  - Types of Testing:

| Testing Type | Description |
| --- | --- |
| Smoke Testing | Verify build stability |
| Functional Testing | Validate features against FRS |
| Integration Testing | Validate module interactions |
| System Testing | End-to-end flow testing |
| Compatibility Testing | Browser compatibility |
| UI Testing | Validate layout, alignment and visual consistency |

  - Test Levels:

• 	System Testing

- Test Environment:

| Item | Details |
| --- | --- |
| Application Type | Web Application |
| Environment | QA |
| OS | Windows |
| Browsers | Chrome,Edge |

- Test Scope:

  - In-Scope:

# Frontend Modules

- User Registration & Login

- Product Catalogue & Search

- Cart

- Checkout

- Order Confirmation

## 5.2 Out-of-Scope

- Internal logic of payment gateways

- Database testing

- Third-party courier systems

- Performance testing tools

# Entry & Exit Criteria

## Entry Criteria

- Test environment available

- Test data prepared

- Testcase prepared

- Testplan prepared

## Exit Criteria

- All planned test cases executed

- Critical and high severity defects raised

- Defect summary report prepared

- Test summary report prepared

# Suspension & Resumption Criteria

## Suspension Criteria

- Build instability or application crash

- Test environment unavailability

## Resumption Criteria

- Stable build provided

- Environment restored

# Test Deliverables

- Test Plan

- Test Scenarios

- Test Cases

- Test Data

- Defect Reports

- Test Report

- Test Summary Report

# Defect Management

- Defects logged in Excel

- Severity and Priority assigned

- Screenshots attached

# Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Tester | Test case design and execution |
| Developer | Defect fixing |

# Test Schedule

| Phase | Duration |
| --- | --- |
| Test Planning | 2 Days |
| Test Case Design | 5 Days |
| Test Execution | 10 Days |

# Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Requirement changes | Version control |
| Environment issues | Backup environment |
| Time constraints | Priority-based testing |

# Test Metrics

- Test Case Execution Percentage

- Pass / Fail Ratio

- Severity-wise Defect Distribution

# Tools

- Test Case Management: Excel

- Defect Tracking: Excel

- Browsers: Chrome, Edge

# Assumptions

- Stable test environment availability

- Timely defect fixes from development team

16. Test Closure Testing will be closed when:

- All exit criteria are met

- Test Summary Report prepared